CLOUD-MENU

Product Vision & Project Charter

Phase 1: Vision, Strategic Alignment and User Personas

Version: 0.1 (draft for stakeholder review)

Date: 21 October 2026

Market: Dar es Salaam, Tanzania (launch zones: Masaki, Sinza)

Status: Pre-development. Figures marked “target” or “hypothesis” are planning assumptions to be validated, not forecasts.

# 1. Product Vision

## 1.1 Vision statement

For high-volume lounges and casual dining venues in Dar es Salaam who lose revenue and goodwill to slow ordering, order errors and painful group bill settlement, Cloud-Menu is a zero-install ordering and bill-splitting platform that lets every guest scan a table QR code, order, split the bill and pay by mobile money from their own phone. Unlike POS-led systems that need dedicated hardware and long integrations, Cloud-Menu runs on printed QR stickers and the tablets or smartphones venues already own.

## 1.2 Problem statement

- Peak-hour service is bottlenecked by waiters: guests wait to order, wait to ask for the bill, and wait again to pay.

- Groups of friends split bills manually (calculators, WhatsApp, cash chasing). This is slow, error-prone and a common source of disputes and walk-outs.

- Verbal and handwritten orders cause kitchen and bar errors, and tables stay occupied longer than needed.

- Full POS replacements are costly and hardware-heavy for small and mid-size venues, so many never digitise.

## 1.3 Strategic goals (first 12 months)

| # | Goal | Why it matters |
| --- | --- | --- |
| G1 | Ship an MVP that works on mid-range Android phones over 3G/4G with no app install | Removes the biggest guest adoption barrier |
| G2 | Make mobile money the default way to settle a table, including split payments | Core differentiator and revenue enabler |
| G3 | Prove measurable operational gains in pilot venues (faster turnover, fewer order errors) | Evidence needed to sell subscriptions |
| G4 | Reach a repeatable venue onboarding process (menu upload to live in under 1 day) | Asset-light model depends on low-touch onboarding |
| G5 | Reach sustainable unit economics on a low-cost monthly SaaS subscription | Business viability |

## 1.4 Target market

Beachhead: lounges, bars-with-kitchen and casual dining venues in Masaki and Sinza, expanding to Oysterbay, Mikocheni, Mbezi and Kinondoni corridors after beta.

| Attribute | Ideal early-adopter venue (ICP hypothesis) |
| --- | --- |
| Size | 10+ tables, regular peak-hour queues, 4+ service staff |
| Payments | Guests already commonly pay via mobile money (M-Pesa, Tigo Pesa, Airtel Money) |
| Devices | Owner or staff already has a smartphone or low-cost tablet; reliable Wi-Fi or mobile data at the pass/bar |
| Pain | Frequent group tables, order errors, long bill waits, unhappy regulars |
| Buyer | Owner-operator or general manager who decides on tools within days, not months |

Market-sizing note: no verified venue count is cited here. Action item for Sprint 0: count candidate venues in the launch zones by field survey and desk research, then set the serviceable market figure. Planning targets (hypotheses, adjustable after the pilot): 5–10 pilot venues at beta, 30–40 paying venues by month 12.

## 1.5 Core value propositions

| Stakeholder | Value proposition |
| --- | --- |
| Guest | Order and pay without waiting for a waiter. Split fairly in seconds. No app, no sign-up, pay with the wallet already on the phone. |
| Waiter / bartender | Fewer trips for order-taking and payments, fewer disputes, a clear dashboard of table status and who has paid. |
| Owner / manager | Faster table turnover, fewer order errors, higher basket size through visual menus and upsell prompts, live view of sales and payment status, no hardware purchase. |

## 1.6 Success KPIs

All values are targets to be validated against pilot baselines. Measure with real-user monitoring (RUM) on production plus synthetic tests.

| Category | KPI | Target | Measurement |
| --- | --- | --- | --- |
| Performance | Largest Contentful Paint, menu page, 4G | ≤ 2.5 s (p75) | RUM + Lighthouse CI on throttled mid-range Android |
| Performance | Largest Contentful Paint, menu page, 3G | ≤ 4.0 s (p75) | Same, with Fast 3G profile |
| Performance | Initial JavaScript, menu route | ≤ 150 KB gzipped | CI bundle budget |
| Performance | Repeat visit load (service worker cache) | ≤ 1.5 s | RUM |
| Reliability | QR scan to usable menu, success rate | ≥ 99% | Session-init success events |
| Reliability | Order submit to KDS ticket visible | ≤ 2 s (p95) | Server timestamps |
| Payments | Payment completion rate (prompt initiated → confirmed success) | ≥ 85% (initial target) | Payment transaction table |
| Payments | Callback processed after provider confirmation | ≤ 5 s (p95) | Webhook latency logs |
| Payments | Unreconciled transactions older than 15 min | 0 | Reconciliation job report |
| Operations | Table turnover: time from “bill requested” to table cleared | −25% vs. pilot baseline | Timestamps + staff baseline study |
| Operations | Order errors (remakes/voids per 100 orders) | −30% vs. baseline | Staff void log |
| Adoption | Share of pilot-venue tables ordering via QR | ≥ 50% by week 4 | Orders by channel |
| Business | Venue monthly churn | < 5% | Subscription data |
| Business | Pilot venue NPS | ≥ 40 | Owner survey |

# 2. Project Charter

## 2.1 Purpose and objectives

Deliver and launch the Cloud-Menu MVP to a controlled beta of pilot venues within 8 weeks of kickoff, covering guest ordering, bill splitting, mobile money payment, and the venue-side KDS and waiter dashboard.

## 2.2 Scope

| In scope (MVP) | Out of scope (post-MVP) |
| --- | --- |
| Table QR session binding, no guest sign-up Digital menu, modifiers, cart, order submission Equal and itemized bill split Mobile money push payments with webhook state updates KDS and waiter dashboard (web) Venue admin: menu management, table and QR generation Digital receipt (web/SMS link) | Native mobile apps Loyalty and promotions engine Inventory and recipe costing Multi-branch chain reporting Full POS and accounting integrations Card payments Delivery and takeaway Offline-first guest ordering |

## 2.3 Deliverables

- Guest PWA (menu, cart, split, pay, receipt)

- Staff web app (KDS and waiter dashboard) and venue admin console

- Backend API, real-time layer, database and payment integration

- CI/CD, monitoring and runbooks; printable QR sticker templates

- Pilot onboarding playbook and venue training guide

## 2.4 Milestones

| Milestone | Target | Exit criterion |
| --- | --- | --- |
| M0 Kickoff and Sprint 0 complete | Week 0–1 | Payment aggregator selected, sandbox access, design system and repo ready |
| M1 Ordering core demoable | End of Sprint 1 (Week 2) | Scan QR, order, ticket appears on KDS in staging |
| M2 Split and pay in sandbox | End of Sprint 2 (Week 4) | End-to-end split payment with sandbox mobile money |
| M3 Hardening and pilot readiness | End of Sprint 3 (Week 6) | Load test, security review, live-money test with small amounts |
| M4 MVP beta launch | End of Sprint 4 (Week 8) | First pilot venues live with support in place |

## 2.5 Roles and stakeholders

| Role | Responsibility |
| --- | --- |
| Sponsor / Founder | Vision, budget, venue relationships, final go/no-go |
| Product Owner | Backlog, priorities, acceptance of stories |
| Tech Lead / Architect | Architecture, code quality, payment integration design |
| Developers (full-stack, front-end) | Delivery of sprint scope |
| UX/UI designer (part-time) | Mobile-first flows, design system, usability testing |
| QA / test engineer (can be shared) | Test automation, device matrix, payment sandbox tests |
| Payment aggregator / mobile money providers | API, sandbox, settlement, support SLAs |
| Pilot venue owners and staff | Feedback, baseline data, on-site testing |

## 2.6 Assumptions, constraints and dependencies

- Assumption: a licensed payment aggregator can provide one integration covering M-Pesa, Tigo Pesa and Airtel Money (push/USSD prompt, callbacks). To be confirmed in Sprint 0.

- Assumption: pilot venues have working internet at the staff station; guests use their own mobile data.

- Constraint: asset-light model, so no custom hardware; QR stickers are the only physical deliverable.

- Constraint: low-bandwidth, mid-range Android is the baseline device.

- Dependency: regulatory and tax confirmation (see risks): fiscal receipt obligations with TRA and personal data obligations for guest phone numbers. Validate with a local legal or tax adviser before launch.

## 2.7 Budget and approvals

Budget: to be completed by the Sponsor after Sprint 0 vendor quotes (aggregator fees, cloud, SMS, design, QA devices).

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Sponsor |  |  |
|  | Product Owner |  |  |
|  | Tech Lead |  |  |

# 3. User Personas

Personas below are fictional, hypothesis-based profiles drawn from the concept. Validate each with 5–8 interviews per segment during Sprint 0 and update before locking the backlog.

## A. Neema – The Lounge Guest

| Attribute | Detail |
| --- | --- |
| Profile | 27, marketing executive, Masaki. Goes out with a group of 4–8 friends on Fridays and Saturdays. |
| Device and network | Mid-range Android, 4G data bundle that she watches closely; occasional weak signal inside venues. |
| Payment habits | Uses M-Pesa daily; friends use Tigo Pesa and Airtel Money. Rarely carries enough cash. |
| Goals | Order quickly without hunting for a waiter. Pay only for what she consumed. Leave without awkward money calculations. |
| Frustrations | Waiting 15+ minutes for the bill. One person pays and chases everyone later. Distrust of unknown apps and installs. |
| Behaviours | Scans QR codes comfortably. Will abandon any page that takes more than a few seconds to load. Expects instant confirmation of payment. |
| Needs from Cloud-Menu | Fast menu with photos, clear modifiers (mixer, spice), simple equal/itemized split, push prompt on her own wallet, receipt she can screenshot. |
| Success looks like | Order placed in under 2 minutes; whole table settled within 3 minutes of deciding to pay. |

Quote (illustrative): “I just want to pay my part and go. I do not want to download another app.”

## B. Juma – The Waiter / Bartender

| Attribute | Detail |
| --- | --- |
| Profile | 24, waiter in a busy Sinza lounge, 3 years of experience, works 10-hour evening shifts. Paid mostly from tips. |
| Device and network | Personal smartphone or venue-owned low-cost tablet; shared venue Wi-Fi that sometimes drops. |
| Goals | Serve more tables per shift, avoid mistakes, avoid disputes about who owes what, protect tips. |
| Frustrations | Running between tables for orders and payments. Writing orders in noise. Being blamed for kitchen or bar errors. Guests leaving before the bill is settled. |
| Behaviours | Learns tools fast if they are simple. Needs large tap targets and clear colours in dim lighting. Will ignore a tool that adds work. |
| Needs from Cloud-Menu | Audible and visual alert for new orders, one-tap status changes, table list showing paid/unpaid per guest, ability to add items or mark cash payment manually. |
| Success looks like | Handles more tables with fewer trips; zero manual bill arguments on QR tables. |

Quote (illustrative): “If the screen tells me what is ready and who has paid, I can look after more tables.”

## C. Salma – The Lounge Owner / Manager

| Attribute | Detail |
| --- | --- |
| Profile | 41, owner-operator of a mid-size lounge in Masaki, 14 tables, 12 staff. Present most nights but also manages suppliers and cash. |
| Device and network | Smartphone and a laptop; Wi-Fi at the venue; limited IT support. |
| Goals | Increase revenue per table-hour, reduce shrinkage and order errors, see real-time sales, keep regulars happy, avoid big upfront technology costs. |
| Frustrations | Expensive POS quotes and hardware. Staff turnover means constant retraining. Reconciling cash, mobile money and orders at day end. |
| Behaviours | Decides quickly if she sees proof (pilot, references). Cares about monthly cost and about guests’ first impression. |
| Needs from Cloud-Menu | Simple menu editing (prices, availability), instant QR sticker generation, daily payment and sales summary, predictable monthly fee, reliable support on WhatsApp or phone. |
| Success looks like | Live within a day, visible turnover gains in the first month, payments reconcile without manual effort. |

Quote (illustrative): “I want to see more tables served per night, and I do not want to buy new equipment to do it.”